CS 312 - Project Phase – 1 Report

Follow the instructions provided in the grey text. Replace the grey text with actual information.

Group Details:

| Student 1 Name | Joseph DeVito |
| --- | --- |
| Student 1 Email | jmd923@nau.edu |
| Student 2 Name | Dante Case |
| Student 2 Email | dmc663@nau.edu |
| Student 3 Name | Brenden Matteson |
| Student 3 Email | bmm598@nau.edu |

Phase-1 Details:

| Project Title | Recipe’s R Us |
| --- | --- |
| Phase -1 Components | Project Components: - Recipe Submission Form:: - Allows users to submit new recipes with fields for title, ingredients, instructions, and tags for dietary preferences. - Includes options for uploading photos, cooking times, and difficulty levels. - Users can categorize recipes by cuisine or meal type (e.g., breakfast, dinner, dessert). - Search and Filter Functionality:: - Users can search for recipes by ingredient, cuisine, dietary restrictions, or keyword. - Implement filters such as cooking time, difficulty level, and user rating. - Provides a dynamic search experience with suggestions as users type (e.g., autocomplete). - Recipe Rating and Commenting System: - Allow users to rate recipes from 1 to 5 stars and leave comments to provide feedback or ask questions. - Display the average rating and number of reviews on each recipe page. - Enable threaded comments to improve the user interaction experience. - User Profiles and Saved Recipes: - Users can create profiles to upload recipes, save favorite recipes, and view their submitted content. - The saved recipes feature allows users to bookmark recipes to revisit later. - User profiles show the number of recipes uploaded, ratings received, and recipe collections (e.g., “Favorite Breakfast Recipes”). |

Task Status:

Avoid incorporating generic information, as it may result in penalties. Copy all the phase-1 tasks listed in the proposed project plan.

| Task No | Task Details | Assigned To | Task Status |
| --- | --- | --- | --- |
| 1 | Design logo for website (illustrator) | Brenden Matteson | Backlog |
| 2 | Design universal header (ejs) and Design universal footer (ejs + css) | Brenden Matteson | Completed |
| 3 | Set-up home page to display all recipes (ejs forEach) before database integration | Brenden Matteson | Completed |
| 4 | Navigation bar partial (ejs + css) | Brenden Matteson | Modified |
| 5 | Design rating and commenting section for each post frontend (ejs + css) | Brenden Matteson | Completed |
| 6 | Develop Sign in/Sign up page (ejs) | Joseph DeVito | Completed |
| 7 | Handle Sign in/ Sign up (js) | Joseph DeVito | Completed |
| 8 | Implement safety features (password hashing, etc.) (js) | Joseph DeVito | Completed |
| 9 | Implement ownership checks on recipe posts (js) | Joseph DeVito | Completed |
| 10 | Setup Nodejs server | Joseph DeVito | Completed |
| 11 | Create/edit recipe form (ejs) | Dante Case | Completed |
| 12 | Database integration (postgres) | Dante Case | Completed |
| 13 | Search option | Dante Case | Completed |
| 14 | Client-side validation | Dante Case | Completed |
| 15 | Tags/badges for sorting | Dante Case | Completed |

New Tasks or Modified Tasks (Optional):

List all newly created tasks or tasks modified from your project proposal. Feel free to add more rows to the following table. Fill the below section, only if you have any new tasks or modifications in the Phase-1 tasks list or else skip it.

| Task Type | Task Details | Assigned To | Task Status |
| --- | --- | --- | --- |
| New | Create a dedicated page for each recipe for commenting and rating | Brenden Matteson | Completed |
| New | Implement Parametrized Queries to mitigate SQL injection | Joseph DeVito | Completed |

Challenges and Solutions Implementation:

List at least 4 challenges faced by your team during phase-1 development and elaborate on the solutions you have implemented. Feel free to add more rows to the following table.

| Details of the Challenge | Solution Implemented |
| --- | --- |
| Without having the database fully setup yet, we needed a way to test the functionality of the frontend display | We created a dummy database js file that stores an example of what our database will have. |
| One of the challenges we encountered was how to update the star rating system dynamically depending on what the average rating was given from the “database” | We researched different ways that we could do this and one was through React but we wanted to keep using ejs for our frontend framework, it turned out It was easy but just appending a class based on a predicate inline on the ejs file. |
| Had issues testing that the parameterized queries would work without the fully setup database | Setup a separate testing environment isolated from the main project to test that the implemented code would work when the database is setup |
| Had issues keeping create and edit forms in sync, and ensuring that my validation forms didn’t break anything. | Trial and error. Still working to reorganize and beautify the systems I oversaw without hurting any code already in place. |

Phase-1 Developed Screens:

- Incorporate webpage screens corresponding to the project phase - 1.

- Capture all screenshots of your phase-1 delivery (don’t include any code screenshots) and attach them in this section.

[Attach all the screenshots of the phase-1 development webpage screens here]